Project Plan

Taniya Dutta Adhikari

Table of Contents

1	Planning Basis	2

1.1	Scope	2

1.2	Milestones	2

1.3	Phases	2

1.4	Activities	3

1.5	Tasks	3

2	Project Plan	4

2.1	Schedule	4

2.2	Assumptions	4

2.3	Constraints	5

3	Appendix	5

# Planning Basis

## Scope

The purpose of this project is to apply predictive analytics and select appropriate models to make data-driven decisions for identified business problem. In this project I will be identifying a business problem, finding the correct data from the appropriate data sources, identify appropriate modelling techniques to analyse data and use results to make better decisions.

## Milestones

| Milestone | Description | Delivery Date |
| --- | --- | --- |
| Team Information/ Communication Plan | Submit Team Information and Project plan with detail schedule, activities, and phases. | 03/21/21 |
| Data Selection and Proposal Due | Identify problem statement and select appropriate dataset for the problem. Create and submit a project proposal and project requirements. | 03/28/21 |
| Preliminary Analysis | Finish preliminary analysis on the data and submit initial results with the draft of the final paper. | 04/18/21 |
| Project Presentation & Status | Submit the detailed presentation slides with the critical results of the projects. Include all the challenges and future scope of the project. | 05/16/21 |
| Final Project & Presentation | Submit final project paper which includes background, abstract, business problem and well as summary of the final results and conclusion. | 06/05/21 |

## Phases

| Phase | Description© | Sequence |
| --- | --- | --- |
| Initiation | This will be the combination of milestone 1 and 2 activities. Identification of team will be done in this phase. Collaboration with potential reviewers for peer review. | Phase # 1 |
| Planning | Development of a project plan and schedule, Formulating the business problem and selection of quality dataset for the project will be done. I will be identifying the potential use of predictive analytics and create a project proposal. | Phase # 2 |
| Execution | Kick-Off draft final project submission. Clean and perform EDA on the dataset. Select appropriate model so we can make data-driven decision. Perform evaluation and testing of the model. Deployment of the model. | Phase # 3 |
| Closure | Summarize the results and draw conclusions. Submit the final paper and presentation | Phase # 4 |

## Activities

| Phase | Activity | Description© | Sequence |
| --- | --- | --- | --- |
| Initiation | Team Identification | Project will be done independently. Collaboration with classmates | Activity 1 |
| Initiation | Initial Set-up for Project | Creating Folder and threads in MS Teams. | Activity 2 |
| Planning | Project Plan | Development and submission of Project plan and schedule. | Activity 3 |
| Planning | Requirements | Creating initial requirements for project, identify business problem and select data | Activity 4 |
| Execution | Preliminary Data Preparation | Conduct initial data cleaning and exploratory data analysis | Activity 5 |
| Execution | Preliminary Modelling | Select modelling and conduct initial evaluation. Submit Analysis | Activity 6 |
| Execution | Intermediate Analysis | Make updates to data preparation step and EDA. Make updates to modelling. | Activity 7 |
| Execution | Test and Evaluation | Conduct final EDA, model selection and evaluation. | Activity 8 |
| Execution | Release | Deploy model and summarize and draw final conclusions. Develop Technical report. | Activity 9 |
| Closure | Final Submission | Make any necessary updates to project report and do final submission | Activity 10 |

## Tasks

A ‘task’ is simply an item of work to be completed within the project. List all tasks required to undertake each activity, within the following table:

| Phase | Activity | Task | Sequence |
| --- | --- | --- | --- |
| Initiation | Team Identification | Identify Team member/s Collaborate with classmates for Peer Review | Task 1 Task 2 |
| Initiation | Initial Set-up for Project | Create discussion thread Create folder in Teams | Task 3 Task 4 |
| Planning | Project Plan | Create Project Plan Create a Project Schedule | Task 5 Task 6 |
| Planning | Requirements | Identify a business problem and scope Conduct initial research Identify data sources Select dataset Develop preliminary requirements Develop Proposal Plan | Task 7 Task 8 Task 9 Task 10 Task 11 Task 12 |
| Execution | Preliminary Data Preparation | Initiate and Conduct Peer Review 1 Preliminary Data Preparation Preliminary Exploratory Data Analysis Initiate and Conduct Peer Review 2 | Task 13 Task 14 Task 15 Task 16 |
| Execution | Preliminary Modelling | Preliminary Model Selection Preliminary Test, and Evaluation Summarize preliminary results and conclusions Develop preliminary Project Draft | Task 17 Task 18 Task 19 Task 20 |
| Execution Execution | Intermediate Analysis Intermediate Analysis | Initiate and Conduct Peer Review 3 Intermediate Data Preparation and EDA Intermediate Model Selection Intermediate Test, and Evaluation Draw intermediate results and conclusions Develop Presentation Slides | Task 21 Task 22 Task 23 Task 24 Task 25 Task 26 |
| Execution | Test and Evaluation | Initiate and Conduct peer review 4 Final data preparation and EDA Final Model Selection Final Test and Evaluation | Task 27 Task 28 Task 29 Task 30 |
| Execution | Release | Initiate and Conduct peer review 5 Deployment of the Model Develop preliminary project presentation Develop preliminary executive summary Develop preliminary technical report | Task 31 Task 32 Task 33 Task 34 Task 35 |
| Closure | Final Submission | Update project presentation Update executive summary Update technical report Submit Final Presentation and Paper Initiate and Conduct peer review 6 | Task 36 Task 37 Task 38 Task 39 Task 40 |

# Project Plan

## Schedule

Note: Refer to the Appendix for a detailed project schedule.

## Assumptions

It is assumed that:

- The project will not change in scope.

- The work hours are estimated based on 2-3 hours daily contributions.

- The project business problem will not change.

- The days are estimated without including any holidays

## Constraints

- The project must operate within the milestone’s deadlines.

- Must complete the project within normal working hours.

- The project team must deliver the audio presentation

# Appendix

- Detailed Project Schedule

- Summarized Project Schedule

- Ms Project Schedule File (if needed)